# **Sprint Review 1 - Team A CareerWise**

* Features implemented
* Produced functional and non-functional requirement lists
* Produced UI mockups
* Created Kanban
* Created Product and Sprint backlogs
* Created initial code to build off of
* Issues fixed
* Revised user stories
* Revised project description
* Implementation review
  + *What went well in the implementation*
* The creation of the kanban was helpful in giving us the status of our tasks and representing where we're truly at in the process
* Our non-functional and functional requirements came in a seemingly perfect quality and quantity for the scope of what our project will have.
* Everybody had their issues and assignments complete faster than we expected and this allowed for more effective quality checking
  + *What problems occurred*
* We initially tried to count and plan out a number of functional and non functional requirements and we realized that in doing this, some became forced or redundant in trying to fill a number
* npm was being installed in the wrong place because 2 repositories were accidentally cloned within a folder in which the terminal was set into
  + *How problems were solved*
* We instead all put in our best ideas individually rather than filling in a set number, and while we didn’t have a huge number of each (func and nonfunc) we had a set list of effective and concise requirements
* Specifically separating folders and organizing where respoitories are in his local machine allowed our teammate to avoid terminal errors signifying unidentified inputs.
* Changes made
* Made changes to our user stories to have them be more direct and concise with what a user envisions
* Added mission statement to our team setup in github
* Changed the basis of discord communication to have established time frames for response time
* Plans for next sprint *(What will be done for the next sprint)*
* Review and breakdown deliverable 2
* Review any feedback or changes to be made to what we are submitting from this week
* Begin the implementation of our user stories
* Focus on refining requirements and begin implementing them.
* Scrum Review
  + *What went well?*
* We did a better job this time in breaking down the requirements for this deliverable and talking about them as a group so that everyone can be on the same page, while last time we all felt sort of in the deep end with what we had to actually get done. Also, our organization of tasks, issue completion, and tracking of our revision was a lot more clear this week, as everybody did their part and more importantly, everyone felt aware of what the other group members were in charge of.
  + *What could be improved?*

This week we had to postpone certain meetings and extend other meetings because things came up for everyone and at times we had to make sudden changes, but in the end, we made it work. We also initially struggled with how were supposed to track our changes made to the series of documents so that we can visualize the improvements over time

* + *What changes will be made to how we work for the next sprint?*
* We felt this week went very well between the split of work, our scheduling, and the quality of our meetings. I think for next week we can make more of an incentive to help each other if someone is stuck on their individual assigned issues because this week may have been slightly independent as far as people being expected to complete their part on their own.