# Sprint Review and Sprint Retrospective 5 - Team A

- Features implemented

  - Dashboard

  - Schedule

- Issues fixed

  - Finished Tests for progress tracker

  - Re recording feature video

- Implementation review

  - What went well in the implementation

    - Got all tests finished and passing

    - Code finished in time scale that we give within each other

  - What problems occurred

    - Slight errors in typescript that were resolved almost immediately

    - No large scale issues

  - How problems were solved

    - Basic re-look and quality checking

- Changes made

  - Changes/Additions made to testing file for progress tracker to allow them to pass and implement more

  - Changed our App.tsx using curser, expedited process of moving components for organization

- Plans for next sprint (What will be done for the next sprint)

  - Last week of assignment :( so our plan is to revise anything necessary from D5

- Sprint Retrospective

  - What went well?

    - Prompt engineering and use of cursor benefited the group this week

    - Work was distributed evenly and we had a lot of communicative changes for us having higher work loads before finals week

  - What could be improved?

    - Address revisions for deliverable 5

    - Timeliness of revisions

  - What will we commit to improve in the next Sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Address revisions for deliverable 5 | Alex, Brendon, Brady, Josh |  |

| At least one finished feature from D4 | # of tests, and tests were shown in the video? | Who contributed (%) | Notes |
| --- | --- | --- | --- |
| Questionnaire | 7 tests all shown in d4 video | Brendon 100% |  |

| At least 2 new features with significant progress | # of tests, and tests were shown in the video? | Who contributed (%) | Notes |
| --- | --- | --- | --- |
| Schedule | 8 tests, all shown in video | Brady 100% | None! |
| Dashboard | 5 | Josh 100% | None! |

# Sprint Review and Sprint Retrospective 4 - Team A

- Features implemented

  - User Pre - Questionnaire

  - Progress Checker View

- Issues fixed

  - Revisions this week are still under review (Dr Greg offered us to give us extra time this deliverable because they came back later than expected)

- Implementation review

  - What went well in the implementation

    - Vast and adequate questions json

    - Questionnaire opened up smoothly in application

    - Mantime library was helpful for Alex’s feature implementation

  - What problems occurred

    - We weren't fully understanding of how the DCD worked for a little too long and with that we were hesitant to doing it

  - How problems were solved

    - We fully joined together and worked on it as one for longer sessions to update it and revise it according to our current code

- Changes made

  - Set up kanban roadmap this week for better planning, as we didn't do that last deliverables

- Plans for next sprint (What will be done for the next sprint)

  - Planning the implementation for our 2 more features (done by Josh and Brady)

  - Getting the routing working between different pages

  - Review of code functionality as well as testing placement of features inside application for more accurate layout to what a user needs

- Sprint Retrospective

  - What went well?

    - Those not doing feature implementation this week were helpful to those who were and there was a lot of guidance given

    - Meetings were very productive - as soon as we all joined the meeting we hopped right into our work and began discussion

  - What could be improved?

    - This week, with holiday break coming up, some were traveling, seeing family, and getting last minute things done

    - Next time a large document comes about, make a planning sheet or a filtered breakdown on what is about (to combat understanding things like the DCD faster)

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Halfway check in for those implementing features (check and review code as well as ask questions | Brendon | N/A |
| Little bit longer of a meeting to break down rubric and deliverable requirements so we have a better standing when beginning work | Brady | Brendon will raise a point in a wednesday or Thursday meeting to check on the overall understanding of the week |

| At least one finished feature from D3 | # of tests, and tests were shown in the video? | Who contributed (%) | Notes |
| --- | --- | --- | --- |
| Login | 6 tests, all 6 shown in D3 video | Brady 50% Josh 50% | Currently only the Google Sign-in is functional. |

| At least 2 new features with significant progress | # of tests, and tests were shown in the video? | Who contributed (%) | Notes |
| --- | --- | --- | --- |
| Progress Tracker | 1 and it was not | Alex 100% | Implementation of tests are in progress and will be finished next week |
| Questionnaire | 3 and it was not | Brendon 100% | None! |

# Sprint Review and Sprint Retrospective 3 - Team A

- Features implemented

  - Continuous Integration with GitHub Actions

  - Furthered implementation of Mentor/Mentee Login differentiation

  - Added mission statement to homepage.

  - Added an additional blank page after login.

- Issues fixed

  - Revised Use Case Diagrams and Descriptions(Overlapping arrows, and matching diagram to description names)

  - Updated SRS Document.

  - Added estimated deliverable for use cases, and story points.

- Implementation review

  - What went well in the implementation

    - Added standard login.

    - Adding an additional page after login.

    - Writing usability tests for components on the login view went smoothly

  - What problems occurred

    - UML maker had inefficient layout options causing confusion in class diagram representation.

    - Continuous integration was using wrong working directory

  - How problems were solved

    - Found alternative UML maker(PlantText)

    - Debugging to discover what directory was being used.

- Changes made

  - Updated Use Case Diagrams to include all use cases.

  - Added Meeting policy to address frustrations with meeting times

  - Added categories and descriptions to the Nonfunctional Requirements

  - Added contributor percentage to sprint backlog.

- Plans for next sprint (What will be done for the next sprint)

  - Start career questionnaire implementation.

  - Start working on the application dashboard.

  - Considering requirements for potential generative AI features going forward.

  - Update UI Mockups.

- Sprint Retrospective

  - What went well?

    - Good division of labor on the coding implementation (frontend / backend)

    - Took time extra time going over revisions

  - What could be improved?

    - Improvements that the team was committed to make in D3 were not done. These need to be explicitly given a higher priority than they had.

    - Add ready for quality checking dates for tasks.

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Enforce QC due date / assignee being established during sprint kickoff. | Brady | N/A |
| Use KanBan roadmap to set due dates and “SOS” deadlines (carryover from D2) and during sprint kickoff. | Josh | N/A |

# Sprint Review and Sprint Retrospective 2 - Team A

- Features implemented

  - Necessary additions to SRS Document

  - Improved and revised mockups

  - Completed and Improved Code for Log-in feature

  - Draft up of sign in page to confirm sign in was complete

  - Steps added to readme with verification of functionalities

- Issues fixed

  - We had a few missing user stories that had to be rewritten and added back in

  - Made changes to our requirements that were once wordy and rewrote the specifics

  - Some of the titling of use case descriptions did not follow the proper format and had to be changed

  - Use case diagrams were revised to have more closely related use case topics tied to the User and Mentor

  - Altered layout of UI mockups to incorporate a few more features such as payment, and an elaboration of the progress tracker

- Implementation review

  - What went well in the implementation

    - Planning with Miro was very helpful and organized with what we need for each feature

    - The resources and source code we found were accurate and related to what we needed

    - Code implementation was smooth, and verified multiple times locally

  - What problems occurred

    - Nothing else that we could think of this week

      - A lot of work this week was design and video based, so it went primarily smooth

  - How problems were solved

    - No major solutions needed, close attention was paid to videos, rubrics, and guides

    - Utilization of Kanban and Miro board allowed us to smooth issues out before they got too big and ahead of us

- Changes made

  - Slight technical changes in UI mockups such as shaping, layout, and the addition of a payment bar which went along with our idea of incentivising mentors with a reasonable payment based system

  - Added a layout page to the progress bar, so that we can elaborate on progress tracking more in the future. We set it for its own page (linked from the homepage) so the idea can be improved for the user view.

- Plans for next sprint (What will be done for the next sprint)

  - Reading through deliverable 3 assignment, rubric, and where we move forward from

  - High level overview of how to implement the questionnaire for the user

  - High level overview as well of video conference for mentor and graduate implementation (based from calling zoom API)

  - Considering requirements for potential generative AI features going forward

- Sprint Retrospective

  - What went well?

    - Mutual communication from everybody when a question was asked or a concern was raised

    - Everyone had their tasks/issues completed on time and properly

    - Everyone had contributions to github, as directed by the rubric

    - When someone finished early, there was no hesitation to begin helping someone else

  - What could be improved?

    - Though not necessarily bad, some meetings were adjusted with short notice and delayed a few hours

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when its complete |
| --- | --- | --- |
| Application of scheduling with zoom | Josh and Brady | Brendon and Brady |
| Implementation of Job Questionaire | Josh and Brady | Alex and Brady |
| Addition of a mentor account to differentiate why a user is signing up | Brendon and Josh | Brendon and Alex |
| Use KanBan roadmap to set due dates and “SOS” deadlines ( a recommended date for a person to say to the group that they need help on a task) | Josh | Brady |
| Create meeting policy to ensure that meetings still occur, even when two people cannot make it | Brady | Brendon |
| Create a discord meeting and delegate functions or sections of code in kanban to mitigate merge conflicts |  |  |

| Challenge | Potential ways to address the challenge |
| --- | --- |
| Waiting until the due date to get the majority of the work done | Set up the quality checking process so that the work gets done ahead of time |
| Team members are notified of meeting/schedule conflicts too close to the meeting time | Create a policy around it and put it in the wiki, and enforce it |
| Sprint kickoff readiness | Set expectations of what documents to have checked before meeting. |
| Tasks can end up being more challenging/time consuming than anticipated for one person | Use “SOS” deadlines; a recommended date for a person to say to the group that they need help on a task |

# Sprint Review 1 - Team A CareerWise

- Features implemented

- Produced functional and non-functional requirement lists

- Produced UI mockups

- Created Kanban

- Created Product and Sprint backlogs

- Created initial code to build off of

- Issues fixed

- Revised user stories

- Revised project description

- Implementation review

  - What went well in the implementation

- The creation of the kanban was helpful in giving us the status of our tasks and representing where we're truly at in the process

- Our non-functional and functional requirements came in a seemingly perfect quality and quantity for the scope of what our project will have.

- Everybody had their issues and assignments complete faster than we expected and this allowed for more effective quality checking

  - What problems occurred

- We initially tried to count and plan out a number of functional and non functional requirements and we realized that in doing this, some became forced or redundant in trying to fill a number

- npm was being installed in the wrong place because 2 repositories were accidentally cloned within a folder in which the terminal was set into

  - How problems were solved

- We instead all put in our best ideas individually rather than filling in a set number, and while we didn’t have a huge number of each (func and nonfunc) we had a set list of effective and concise requirements

- Specifically separating folders and organizing where respoitories are in his local machine allowed our teammate to avoid terminal errors signifying unidentified inputs.

- Changes made

- Made changes to our user stories to have them be more direct and concise with what a user envisions

- Added mission statement to our team setup in github

- Changed the basis of discord communication to have established time frames for response time

- Plans for next sprint (What will be done for the next sprint)

- Review and breakdown deliverable 2

- Review any feedback or changes to be made to what we are submitting from this week

- Begin the implementation of our user stories

- Focus on refining requirements and begin implementing them.

- Scrum Review

  - What went well?

- We did a better job this time in breaking down the requirements for this deliverable and talking about them as a group so that everyone can be on the same page, while last time we all felt sort of in the deep end with what we had to actually get done. Also, our organization of tasks, issue completion, and tracking of our revision was a lot more clear this week, as everybody did their part and more importantly, everyone felt aware of what the other group members were in charge of.

  - What could be improved?

This week we had to postpone certain meetings and extend other meetings because things came up for everyone and at times we had to make sudden changes, but in the end, we made it work. We also initially struggled with how were supposed to track our changes made to the series of documents so that we can visualize the improvements over time

  - What changes will be made to how we work for the next sprint?

- We felt this week went very well between the split of work, our scheduling, and the quality of our meetings. I think for next week we can make more of an incentive to help each other if someone is stuck on their individual assigned issues because this week may have been slightly independent as far as people being expected to complete their part on their own.